# Capstone Project Specification

## Agentic AI Stack for Intelligent Customer Communication in E-Commerce

### Sponsor

Capgemini

### Project Overview

This project focuses on designing a simplified, modular Agentic AI communication stack for e-commerce vendors, enabling automated transactional messaging and intelligent responses to customer inquiries. Students will simulate vendor-customer interactions and develop autonomous agents that handle communications such as order confirmations, shipping updates, and basic customer service requests using open-source tools or Azure services (within the student credit budget). The emphasis will be on building a proof-of-concept system that showcases core functionality, agent orchestration, and LLM-powered message classification.

### Project Objectives

- Simulate vendor-customer order and communication flow.
- Create agents to send automated emails/SMS for order events.
- Implement a basic LLM classifier for categorizing inbound customer messages.
- Develop resolution logic for common queries (e.g., change of address).
- Document agent workflows and decisions.

### Scope of Work

Students will design and implement a functional prototype simulating a small-scale e-commerce vendor's communication system. The prototype will:
- Include agent logic for outbound notifications, inbound classification, and basic resolution steps.
- Use open-source LLMs (e.g., Mistral or TinyLlama) or Azure OpenAI API (under student credit).
- Use free-tier APIs for email (e.g., SendGrid) or simulate message sending.
- Use a simple UI or CLI for showcasing interactions (dashboard optional).
- Store message logs and status in a local or cloud-based database (PostgreSQL/MongoDB).

### Milestones

Milestone 1: Project Planning and Architecture Design (Weeks 1–4)

- Define system requirements and communication flow.
- Select agent framework and LLM tools (open source or Azure).
- Document agent roles and interactions.
- Set up development environment and GitHub repository.

Milestone 2: Agent Development and Testing (Weeks 5–10)

- Implement outbound and tracking agents.
- Integrate LLM-based inbound message classifier.
- Develop basic resolution agent logic.
- Test agent orchestration with mock interactions.
- Log agent actions and system behavior.

Milestone 3: Final Integration, Demo, and Documentation (Weeks 11–15)

- Finalize end-to-end simulation workflow.
- Record a demo video showcasing sample scenarios.
- Complete system documentation.
- Create README with deployment instructions.
- Conduct user testing or sponsor walkthrough.

### Technology Stack

- Agent Framework: LangGraph, CrewAI, or Haystack (open source)
- LLMs: Mistral, TinyLlama, or Azure OpenAI
- Database: PostgreSQL, SQLite, or MongoDB
- APIs: SendGrid (free tier), simulated SMS/email modules
- Platform: GitHub, VSCode, Docker (optional)
- Optional: Azure cloud credit (up to $100/student)

### Student Learning Outcome / Resume Highlights

- Designed a multi-agent communication simulation for e-commerce using open-source tools.
- Implemented LLM-powered classification and response logic for customer inquiries.
- Developed orchestration logic for autonomous agents.
- Worked with APIs and message templates to simulate transactional communication.
- Used GitHub for version control and collaboration.r