Project Plan

Document Number: 1

Date: September 12th, 2025

Agentic AI Stack for Customer Communication

Jeff Scoggins, Ploynapas Masi, Catherine Ayeronwi, Christopher Wilder, John Foster

Prepared for: Capgemini

Table of Contents

1.	Introduction	3

2.	Project Overview	3

2.1	Scope	3

2.1.1	System Overview	3

2.1.2	Document Overview	3

2.2	Background, Objectives, and Scope	3

2.3	Operational Policies and Constraints	4

2.4	Users or Involved Personnel	4

3.	Development Background/Approach	4

3.1	High Level Estimates	4

3.2	Key Contacts and Stakeholders	5

4.	Features, Primary Deliverables, and External Commitments	6

4.1	Feature List	6

4.2	Customer Deliverables	6

5.	Project Schedule	6

6.	Project Resource Requirements	7

6.1	Staffing/ Skill Requirements	7

6.2	Plan to Fill Skill Gaps	7

7.	Dependencies and Constraints	8

7.1	Constraints	Error! Bookmark not defined.

8.	Project Configuration and Data Management	8

8.1	Configuration Management	8

8.1.1	Software Stack and Development Tools	3

8.1.2	Code Commit Guideline and Git Branching Strategy	3

8.1.3	Deployment Plan	3

9.	Project Process	8

9.1	Software Life Cycle Model	8

10.	Glossary	9

11.	Change Record	9

# Introduction

This Project Plan describes the scope, context, stakeholders, activities, resources, schedule, constraints, risks, quality goals, and processes. It is intended to provide a guide to how development work will be managed.

This project focuses on designing a simplified, modular Agentic AI communication stack for e-commerce vendors, enabling automated transactional messaging and intelligent responses to customer inquiries. Students will simulate vendor-customer interactions and develop autonomous agents that handle communications such as order confirmations, shipping updates, and basic customer service requests using open-source tools or Azure services (within the student credit budget). The emphasis will be on building a proof-of-concept system that showcases core functionality, agent orchestration, and LLM-powered message classification.

# Project Overview

## Scope

### System Overview

This project is a capstone initiative sponsored by Capgemini and developed by the Fall 2025 CCSE Capstone class at Kennesaw State University for supporting customer communications from e-commerce vendors. The project is exploring how an Agentic AI software stack can be utilized to streamline communications between a vendor and their customers by automating transactional notifications and responding to customer responses or feedback.

### Document Overview

This document contains the information the development team has deemed necessary to accurately describe the upcoming development of the agentic AI customer communications project as described in section 2.1.2.

## Background, Objectives, and Scope

Background:

E-commerce vendors often struggle to efficiently manage high volumes of customer communications, including transactional updates and service inquiries, without relying on costly human support. Existing solutions lack modularity, intelligent message handling, and affordability for small-scale vendors. This project aims to design a simplified, modular Agentic AI communication stack that leverages autonomous agents and LLM-powered message classification to automate vendor-customer interactions such as order confirmations, shipping updates, and basic support. The goal is to build a proof-of-concept system using open-source tools or Azure services (within the student credit budget), demonstrating effective agent orchestration and scalable communication workflows.

Objectives:

- Simulate vendor-customer order and communication flow.

- Create agents to send automated emails/SMS for order events.

- Implement a basic LLM classifier for categorizing inbound customer messages.

- Develop resolution logic for common queries (e.g., change of address).

- Document agent workflows and decisions.

Scope:

- Include agent logic for outbound notifications, inbound classification, and basic resolution steps.

- Use open-source LLMs (e.g., Mistral or TinyLlama) or Azure OpenAI API (under student credit).

- Use free-tier APIs for email (e.g., SendGrid) or simulate message sending.

- Use a simple UI or CLI for showcasing interactions (dashboard optional).

- Store message logs and status in a local or cloud-based database (PostgreSQL/MongoDB).

## Operational Policies and Constraints

The project’s conceptual nature will allow for a relatively relaxed development environment in terms of development constraints and required policies. The primary constraints for this project are as follows:

- Time – The active development period for this project is limited to the duration of the fall academic semester, which will require relatively expedited development periods.

- Cost – There is no allotted funding for the development of this project, which will necessitate the use of low-cost/free products throughout the entire technology stack. Project requirements do not include any hosting requirements, so the primary monetary concern is the limited number of calls available from free-tier online LLM services.

- Security – Despite the conceptual nature of this project, proper security measures must be implemented to ensure that any future adoption of portions of the system will not lead to real-world security breaches. The completion of the project with security as a priority will also give the development team experience designing agentic ai systems that can be adopted in real-world applications throughout their careers.

The following preliminary set of policies has been designed to ensure development is completed within the bounds of these constraints:

- Adherence to Agile Development – Agile development practices will be conducted to ensure the rapid and effective development of the various project deliverables. A further breakdown of this policy is available in section 9.1 of this document.

- Utilize Existing Technologies – Open-source options are available that fulfill the requirements for various portions of the proposed system. These options will be utilized to streamline development time and allow development of the unique problem proposed by the client.

- Prioritize Low Cost – Development must prioritize the usage of technologies that allow for the lowest possible cost to the development team. Free to use options/tiers for LLM calls, Project management software, and other technologies, must be utilized.

- Secure by Design – The system will be designed with information security measures in place that will be maintained throughout every stage of development.

## Users or Involved Personnel

The intended scope for this project does not include real-world integration into an existing system with live users. The system is intended as a proof-of-concept that could be utilized by the customers of any given e-commerce client to access a variety of customer service features. The easily modifiable nature of the system will also theoretically allow it to be customized and integrated into a wide variety of alternative client applications.

# Development Background/Approach

The target platforms for the initial project will be Windows/MacOS desktop environments, with expansion to other platforms being possible if development proceeds apace. The development team consists of a team of four software developers and one team leader acting as a liaison between the team and the client. This simple team structure was decided on due to the team members’ equal desire for hands-on contributions to the software itself, with other responsibilities being distributed as evenly as possible between all members.

## High Level Estimates

High-level estimates for this project, broken down by phase, are provided below. These estimates are generalized and will vary significantly based on project complexity, team size, technology stack, duration, and specific requirements.

1. Requirements Gathering & Analysis Phase

- Total Effort: 1-3 person-weeks (e.g., 2 analysts for 1-3 weeks)

- Pages of Requirements & Other Development Documentation: 20 – 30 pages (e.g., High level Requirements Specification, Scope, Use Cases, Documentation)

- Duration: 1-3 weeks

2. Design Phase

- Total Effort: 1-2 person-weeks (e.g., 1-2 architects/designers for 2 weeks)

- Pages of Requirements & Other Development Documentation: 10-20 pages (e.g., System Architecture Document, Design Rationale, UML Class Diagram, Database Design, UI/UX mock-ups)

- Duration: 2 weeks

3. Development Phase

- Total Effort: 3-5 person-weeks (variable)

- Lines of Code: 200 - 1,000 lines (variable)

- Duration: 6-8 weeks

4. Testing Phase

- Total Effort: 1-2 person-weeks (e.g., 1-2 QA engineers for 1-2 weeks)

- Test Cases: 5-10 test cases (depending on complexity and scope)

- Duration: 1-2 weeks

5. Deployment & Go-Live Phase

- Total Effort: 2-5 person-weeks (e.g., 1-3 developers/software engineers for 1-2 weeks- involves Demo walkthrough with client)

- Duration: 1 week

Overall Project Totals (Project Team size 5):

- Total Effort: 2-5 person-weeks

- Lines of Code: 200 - 1,000 lines

- Pages of Requirements & Other Development Documentation: 10-50 pages

- Test Cases: 5-10 test cases.

- Total Duration: 16 weeks (4 months)

Note: These estimates do not include a buffer for unforeseen issues, which should typically be added as a percentage (e.g., 10-25%) to the total effort and duration. The buffer for this project will be 10% of the total effort and duration.

## Key Contacts and Stakeholders

Anna Grace Richard

Capstone Project Support: The primary contact for questions and updates relating to the project.

Email: anna.richard@capgemini.com

Telephone: Not Provided

Senthilraj Duraisamy

Capstone Solution Architecture: The secondary contact for questions and updates when the primary contact is unavailable.

Email: senthilraj.duraisamy@capgemini.com

Telephone: Not Provided

Venkata Achanti

Capgemini Capstones Executive Sponsor:

Email: Not Provided

Telephone: Not Provided

# Features, Primary Deliverables, and External Commitments

## Feature List

- New Order Notification

When a new order is placed on the supported eCommerce site, we utilize three agents: an Order Event Agent which receives the order event and extracts any customer details (such as their email address or phone number) and information regarding the order. A Notification Agent then uses a template and LLM to generate an “Order Placed” message and then sends the email or text message out via SendGrid. A Supervisor Agent then logs the event and monitors the follow up actions to ensure they’re executed correctly.

- Customer Requests Address Change

When a customer sends a message to our chatbot, we use five agents: the Message Reader Event Agent receives the message and passes it to the Message Parsing Agent to extract customer details (email address and phone number) alongside any order information, then the Intent Parser Agent generates a prompt and gets the steps to change the address for the customer. The Notification Agent then uses a template and LLM to generate an “Address Change Steps” message and then sends the email or text message out via SendGrid. A Supervisor Agent then logs the event and monitors the follow up actions to ensure they’re executed correctly.

- Customer Requests Return Request

When a customer sends a message to our chatbot, five agents work together to process it. The Message Reader Event Agent receives the message and passes it to the Message Parsing Agent, which extracts customer details (such as email address, phone number, and order information). Next, the Intent Parser Agent generates a prompt and determines the steps needed to change the customer’s address. The Notification Agent then uses a template and an LLM to create an “Return Request Steps” message and delivers it via email or text through SendGrid. Finally, the Supervisor Agent logs the event and monitors follow-up actions to ensure they are executed correctly.

## Customer Deliverables

- Architecture Diagram

- LLM Models

- Documentation

- Working Example

# Project Schedule

| Date (YYYY-MM-DD) | Milestone/ task | Deliverable | Remarks |
| --- | --- | --- | --- |
| 2025-09-21 | Project Planning and Architecture Design | - Define system requirements and communication flow. - Select agent framework and LLM tools (open source or Azure). - Document agent roles and interactions. - Set up development environment and GitHub repository |  |
| 2025-10-06 | Agent Development and Testing | - Implement outbound and tracking agents. - Integrate LLM-based inbound message classifier. - Develop basic resolution agent logic. - Test agent orchestration with mock interactions. - Log agent actions and system behavior. |  |
| 2025-12-06 | Final Integration, Demo, and Documentation | - Finalize end-to-end simulation workflow. - Record a demo video showcasing sample scenario. - Complete system documentation. - Create README with deployment instructions. - Conduct user testing or sponsor walkthrough |  |

# Project Resource Requirements

## Staffing/ Skill Requirements

Role: Team Leader – John Foster

Critical Skills: Backend Development, Project Management

Skill Gaps: Front End Design, Agentic AI Design

Role: Software Developer – Catherine Ayeronwi

Critical Skills: Frontend Development, Agentic AI design and Development, Scrum Master

Skill Gaps: Database advance skills

Role: Software Developer – Ploynapas Masi

Critical Skills: Full-Stack Development, Project Management

Skill Gaps: Agentic AI Design

Role: Software Developer - Jeff Scoggins

Critical Skills:

Skill Gaps:

Role: Software Developer – Christopher Wilder

Critical Skills: Agentic AI System Design, Full Stack Development

Skill Gaps: Agentic AI System Design, Agent Design

## Plan to Fill Skill Gaps

The following activities are being performed by the development team to address the skill gaps identified in section 6.1 in preparation for the active development period:

- Resources on the functionality and system design of current agentic ai systems are being gathered to ensure the team is up to date in this rapidly evolving field.

- Various demos and tutorials have been researched and completed by team members to gain experience with the various components of the technology stack.

- An initial version of the Agentic ai system has been developed to get more hands-on experience with the technology stack and allow the client to weigh in on the team’s early concepts.

# Dependencies and Constraints

The requirements of this proof-of-concept agentic AI system include no existing dependency systems or mandatory technologies, which has allowed the development team a degree of freedom regarding the exact design of the technology stack. The only dependencies will therefore be those of the various technologies utilized within the agentic AI system. An itemized list of dependencies will be included with the documentation for each software deliverable.

# Project Configuration and Data Management

## Configuration Management

### Software Stack and Development Tools

Git and GitHub will be used as version control tools.

IDE tool: Visual Studio Code.

Backend: Phyton.

UI: Streamlit dashboard.

Agent AI: LangGraph framework.

Email Agent: SendGrid.

LLM: Gemini.

Database: SQLite/PostgreSQL (cloud).
Trello: Project Management Tool.

Github: https://github.com/jtfoster2/neural-nexus

### Code Commit Guideline and Git Branching Strategy

The GitHub Flow strategy will be used for code committing and git branching in this project. In this strategy, the team will start with the main branch, and then developers (members) will create branches, feature branches that will stem directly from the master, to isolate their work. This code is then merged back to the main after review. The feature branch will then be deleted.

### Deployment Plan

Deployment is not applicable to this project, out of scope. Demo walkthrough is the requirement for this project.

# Project Process

## Software Life Cycle Model

The project will be developed following an agile-like development cycle that prioritizes development rapid iteration, continuous feedback, adaptability, effectiveness, and flexibility, to effectively meet client requirements within the confines of a single academic semester. Development will include common agile features such as weekly stand-up meetings, iterative deliverables, a Trello board for task management, and biweekly progress meetings with the client. Key components of the development cycle include:

- Weekly stand-up meetings every Tuesday at 7 p.m. EST to promote team coordination, identify challenges early, and maintain consistent progress.

- Iterative deliverables allow for incremental development and regular opportunities for client feedback and course correction.

- Task management via Trello to provide a transparent and organized view of task assignments, priorities, and progress tracking.

- Biweekly client meetings to present updates, gather input, and ensure alignment with client expectations throughout the development lifecycle.

This agile-like framework enables the team to remain responsive and collaborative, ensuring that the final product is both functional and aligned with the client’s goals. The iterative nature of the process also supports continuous improvement and learning, which is especially valuable in an academic setting.

# Glossary

[List any acronyms or other terms where further description might be helpful to the reader]

Rowan, H. (2022). What Are the Best Git Branching Strategies. ABTasty, Inc.

https://www.flagship.io/git-branching-strategies/

# Change Record

[This section provides a history of changes made to this Plan.

Include date changed, change request #, new issue #, description of changes, reason for changes & person who modified the document]

# Future Changes To Be Logged Here